## Slide 1: Agenda
Business Priorities HBX, DHS, DHCF
R1 Update (Eric)
R2 Update
R3 Update (As Needed)
R1 Update (Trey)
MAGI Renewals

## Slide 2: DCAS Infrastructure Status as of Nov. 18
Infrastructure | SLAs | Actual Min/Max
ECR Aging | < 4 hrs | Green
Training Environment | No cancelations | Green
Scheduled Deploy/Patches | As scheduled | Green
* Batch job code fix in progress
** Synthetic transaction time has increased because of full flow is being measured not just login – Recommended target SLA should change
*** CSL 595913 has been created to resolve this issue
Infrastructure | SLAs | Actual
Business Functionality Availability | 98% | 100%
System Availability | 99% | 100%(Except Maintenance Window)
Recovery Time Objective* | 4 Hours | N/A
Recovery Point Objective** | 1 Hour | N/A
Infrastructure | SLAs | Actual Min%/Max%
CPU Utilization | < 70% | 12.48/28
Memory Utilization | < 70% | 68/34
Database Utilization | < 70% | 28.59/56.07
Batch Job Status | <15 hrs | Not Available*

## Slide 3: CSL Status as of Nov 18 @ 10 am
Number of Open CSLs by Severity Total = 282
CSL Severity | DHS APP DEV | DHS Bus | Enroll App | HBX APP DEV/App Custom | Func Design | O&M App Dev | O&M Infrast | O&M New Account | O&M Notices | O&M Triage | O&M Testing | Security | Unassigned
Owner | Trunal | Lawrence | Jack | Marty | Jennifer | Carlos | Reza | Victor | Amit | Ravi | Ravi | Victor | Jennifer
Critical | 0 | 0 | 2 | 0 | 0 | 0 | 0 | 0 | 2 | 0 | 0 | 1 | 0
High | 0 | 2 | 10 | 1 | 0 | 11 | 1 | 0 | 7 | 1 | 0 | 1 | 1
Medium | 4 | 2 | 114 | 6 | 0 | 13 | 3 | 0 | 10 | 10 | 12 | 12 | 56
Low | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Total | 4 | 4 | 126 | 7 | 0 | 24 | 4 | 0 | 19 | 11 | 12 | 14 | 57
SLA |  |  |  | 
Priority | O&M CSL Count | Other CSL Count | Average O&M Days | Average Days Aging SLA
Critical | 3 | 2 | 16 | 3 days
High | 22 | 13 | 44 | 10 days
Medium | 116 | 126 | 19 | 30 Days
Low | 0 | 0 | 0 | 60 Days/NR
Total | 141 | 141 |  | 
Critical CSL’s |  | 
Critical CSL |  | ETA
600962 | users without enrollments have a "null" flag set and are getting into Curam without Enroll App account creation | 11/17/2015
623839 | Ineligibility notices are being sent to consumers with DC addresses. | 11/17/2015
615530 | Employer Account Potomac River Capital is completely broken. Please see attached screenshot. | 11/20/2015
623842 | Ineligibility notices are being sent to consumers with DC addresses. | 11/17/2015
626477 | individual account is not able to see the plan that she would like to select through her employer. | 11/202015
CSL Status | Count
Closed | 23
Resolved | 8
Triaged | 51
Comments
Total number of tickets have declined by 53 from yesterday due to a clean up effort. Critical ticket number declined from 7 to 5 since yesterday.

## Slide 4: Notice Status as of Nov 17 @ 5pm
Number of Notices generated on 11/17 = 318
Top 6 Notice Count
Notice 1A – Waiting for new business rules for modifying Medicaid Decision table. Current business rules in notice matches the rules in Curam.
Notice 10 being sent out to DC Resident due to blank ‘State’ code during Person registration. Data from Production to be analyzed to find fix/workaround.
Total Open CSLs = 24
  New, Yet to be analyzed = 5
  Analysis In Progress = 10
  Need further details for analysis = 1
  Pending Curam resource availability = 0
  Major Fix, to be planned in future Release = 8

## Slide 5: Curam Medicaid Status as of Nov 18
Malformed Issue | Description | Teams | Total Backlog | Current Applications Overdue | Current Renewals Overdue | Root Cause | Next Steps - Medicaid Apps | Assigned To
Stuck AC | Applications that are "stuck" in the system due to some failure in data logic or performance issue | O&M Only | 123 | 93 | - | Consumers are allowed to input data that should be validated before submission (income start date earlier than DOB, etc.) Validations were not written in the custom code and are scheduled to be corrected by 11/11. | O&M reviews to confirm if they are a duplicate application. If yes, they "drop" the application. If no, they "push" the app so it appears in one of the other Issues (unless it has no data issues) | Carlos
Empty IC no Evidence | Integrated Case (IC) created "empty" because of issue with evidence data while brokering | O&M Only | 13 | 5 | 2 | Changes in the system may affect applications that are starting before the latest deploy, this is a minor issue. Another cause is duplicate people in a case. There is a proper workaround for this, it will happen 10 times max in a month. | O&M closes the empty integrated case and then opens the application case only if it is not a duplicate, which turns it into "AC with no IC" (to be completed by DHS). If it is a duplicate, it is closed and no further DHS action is required. | Carlos
AC with no IC | Brokering not completed, so a caseworker must click "authorize" | DHS Only | 1050 | 827 | 117 | Cases which data came from either an Empty IC that was closed and AC was open for a retry. Other cases are caused because there was an error on the brokering of data. | Carlos created instructions and provided those instructions to Tonia Johnson. | Carlos
In Edit IC | IC appears with evidence In Edit, so a caseworker must click "apply changes" | DHS Only | 118 | 40 | 10 | System will not approve a case which may contain a near match with another case (name, dob and ssn). It will do this also when there are two ICs for one person. | Carlos created instructions and provided those instructions to Tonia Johnson. | Carlos
IC no PDC with Evidence | Integrated Cases that didn't create a PDC - can be due to ineligibility of applicants or invalid data | DHCF, O&M, and DHS | 1374 | 1000 | 103 | Sometimes caused by invalid data in the application (improved now), otherwise they are denials - we assume today, a high percentage of these are denials that do not require any action. It is estimated thaat 60% of this number are not eligible for anything in the DCAS system because they are not lawfully present in the US or someone does not live in the District of Columbia. | DHCF to review each case and flag as a legit denial or a data issue. Data issues will be sent to O&M. O&M will identify what action is needed by ESA, copying DHCF. O&M will improve the report query to filter the accurate denials from the applicants that should receive a PDC. | Katheryne
Note: Renewals are not subject to overdue, this is just a metric to measure which apps are more than 45 days old. Numbers are counting from 11/08/2014 ** |  |  | 2678 | 1963 | 232 |  |  | 

## Slide 6
Command Center Staffed 8:30 am to 7:00 pm Monday – Friday
Production Support 24/7
Command Center Hotline 202-645-4579
Command Center Operations OE 2016
Position | Name | Phone | Email
O&M Lead | Eric Wimer | 703-930-9509 | eric.wimer@dc.gov
DCAS Manager | Tom Massie | 703-725-7400 | tom.massie@dc.gov
Infrastructure PM | Reza Beheshti | 571-243-2414 | reza.beheshti@dc.gov
Triage PM | Jennifer Nelson-Samuel | 240-441-3403 | jennifer.nelson-samuel2@dc.gov
Technical Lead DHS | Kyle Brown | 240-724-2919 | kyle.brown@dc.gov
Technical Lead DHCF/HBX | Nabeel Ashraf | 202-491-3077 | nabeel.ashraf@dc.gov
Salesforce PM | Veronica Lipscombe | 202-257-5991 | veronica.lipscombe@dc.gov
Security Lead | Victor Iwugo | 301-906-2680 | victor.iwugo@dc.gov
Security Deputy | Ruchi Shewaramani | 917-520-4015 | ruchi.shewaramani@dc.gov
Enroll App Lead | Dan Thomas | 410-336-6292 | dan.thomas@dc.gov
Escalation Contacts