## Slide 1: Agenda
Business Priorities HBX, DHS, DHCF
R1 Update (Eric)
R2 Update
R3 Update (As Needed)
R1 Update (Trey)
MAGI Renewals

## Slide 2: DCAS Infrastructure Status as of Dec. 2
Infrastructure | SLAs | Actual Min/Max
ECR Aging | < 4 hrs | Green
Training Environment | No cancelations | Green
Scheduled Deploy/Patches | As scheduled | Green
* The team is analyzing Google Analytics API. This number is max visitors in last 24 hrs.
** Synthetic transaction time has increased because of full flow is being measured not just login
Infrastructure | SLAs | Actual
Business Functionality Availability | 98% | 100%
System Availability | 99% | 100%(Except Maintenance Window)
Recovery Time Objective* | 4 Hours | N/A
Recovery Point Objective** | 1 Hour | N/A
Infrastructure | SLAs | Actual Min%/Max%
App CPU Utilization | < 70% | 47.96/0.05
All Memory Utilization | < 70% | 75.45/11.32
Database CPU Utilization | < 70% | 39.34/39.43
Batch Job Status | <15 hrs | 1.55min/14.59hr

## Slide 3: CSL 10 Day Trending Report
Chart: 
| 42325.0 | 42326.0 | 42327.0 | 42328.0 | 42331.0 | 42332.0 | 42333.0 | 42338.0 | 42339.0 | 42340.0
O&M | 159 | 227 | 202 | 141 | 106 | 80 | 80 | 141 | 118 | 124
DHS/DHCF | 34 | 30 | 31 | 30 | 29 | 29 | 28 | 27 | 26 | 27
Other | 106 | 106 | 118 | 141 | 149 | 154 | 153 | 128 | 138 | 143
Total | 265 | 333 | 320 | 282 | 255 | 234 | 233 | 269 | 256 | 267
O&M
HBX Curam App Dev
Infrastructure
Notices
O&M
O&M Testing
Security Policy
Security/IAM
Unassigned
Other
DHS App Dev/QA
DHS Business
Enroll App
HBX App Dev/QA
DHS/DHCF *
DHS App Dev/QA
DHS Business
HBX Curam App Dev
Notices
Comments
This is a breakout of DHS/DHCF numbers which are already included in O&M and Other queues.

## Slide 4: CSL Status as of Dec. 2
Number of Open CSLs by Severity Total = 267
CSL Severity | DHS APP DEV | DHS Bus | Enroll App | HBX APP DEV/App Custom | Func Design | O&M App Dev | O&M Infrast | O&M New Account | O&M Notices | O&M Triage | O&M Testing | Security | Unassigned
Owner | Trunal | Lawrence | Jack | Marty | Jennifer | Carlos | Reza | Victor | Amit | Ravi | Ravi | Victor | Jennifer
Critical | 0 | 0 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 1 | 0 | 1
High | 0 | 3 | 6 | 0 | 0 | 4 | 1 | 0 | 7 | 1 | 2 | 2 | 0
Medium | 4 | 15 | 108 | 6 | 0 | 14 | 3 | 1 | 9 | 13 | 14 | 6 | 43
Low | 0 | 0 | 0 | 0 | 0 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 1
Total | 4 | 18 | 115 | 6 | 0 | 19 | 4 | 1 | 16 | 14 | 17 | 8 | 45
SLA (based on day ticket is created not how long O&M takes to resolve) |  |  |  | 
Priority | O&M CSL Count | Other CSL Count | Average O&M SLA Days | Days Aging SLA
Critical | 2 | 1 | 24 | 3 days
High | 17 | 9 | 30 | 10 days
Medium | 103 | 133 | 26 | 30 Days
Low | 2 | 0 | 98 | 60 Days/NR
Total | 124 | 143 |  | 
Critical CSL’s (ETA is based on SLA) |  |  | 
Critical CSL | Description | ETA | Responsible Party
621565 | Consumer attempted to access her Shop as an Employer. Consumer states the the portal keeps taking her to her personal information. | 11/24/2015 | Enroll App
610618 | Consumer with no PDC | 12/4/2015 | Cur App Dev
635794 | APTC service call failed for consumer not currently enrolled. | 12/4/2015 | CUR App Dev
CSL Status | Count
Closed | 11
Resolved | 6
Triaged | 27
Comments
Critical issue [621565] has been assigned to a resource. Critical issue [610618] CSL has been escalated from High to Critical Critical issue [635794] corrective action been presented to business
CSL Count for DHS/DHCF (Breakout) |  |  | 
Priority | DHS/DHCF | Average O&M SLA Days | Days Aging SLA
Critical | 0 | 0 | 3 days
High | 10 | 30 | 10 days
Medium | 15 | 45 | 30 Days
Low | 2 | 96 | 60 Days/NR
Total | 27 | ** 16 of the 27 CSL’s are Notice related being prioritized by DHCF. | 

## Slide 5: Notice Status
Number of Notices generated on 12/1 = 518
Top 6 Notice Count
Notice 10 – 4 notices reviewed and approved for printing.
Notice 10 – ECR 6789 to correct mailing address implemented in Production.
Notice 1E2 – ECR 6786 approved for implementing Address fix in Production.
Notice 37B1 – To be stopped from Curam. ESB changes in progress to stop generation of this notice.
Total Open CSLs = 23
  New, Yet to be analyzed = 2
  Analysis In Progress or Sent to Business for review = 11
  Fix in Progress = 1
  Fixed, Waiting for Prod Implementation = 1
  With IPS for fixing = 2
  Major Fix/Waiting for new business rules = 6

## Slide 6: DHS Open CSL in O&M
CSL Number | Priority | Description | Created Date | Created By | Owner | Last Update | ETA
00613153 | High | JIRA case SIT-365 Create report individuals who did not meet 5 year bar requirement and received an APTC. Business Case attached | 11/2/15 9:47 | Lawrence Jenkins | Lawrence Jenkins | Reassess 481 cases from Oct 12 to Nov 12 | 12/9
00621720 | High | DHS Saturday Catch Overtime team - Caseworkers getting Delayed Processing Message - Cases not going to Active or Closed | 11/7/15 10:25 | Lawrence Jenkins | Lawrence Jenkins | Waiting for Business | 
00639785 | High | USE processing case | 11/24/15 15:58 | Lawrence Jenkins | Lawrence Jenkins | Waiting for business | 
00639715 | High | Unhandled Server Exception - adding Husband to account Martha Mitchell adding William Mitchell | 11/24/15 15:32 | Lawrence Jenkins | Lawrence Jenkins | Waiting for Business | 
00639752 | High | USE processing case - see attached | 11/24/15 15:46 | Lawrence Jenkins | Lawrence Jenkins | Waiting for Business | 
00567202 | Medium | The PERM reviewers have noted for many of the cases that bi-weekly income is being converted using 2.16666 instead of 2.1666. These cases are being recorded as technical findings. Please change the conversion rate for bi-weekly income back to 2.1666. | 9/14/15 13:51 | Makenzie McIntosh | Curam App Dev | This CLS is completed, tested and ready to deploy on PRE-PROD - | 12/3
00611483 | Medium | Unhandled Server Error - New Registration Oscar Parson | 10/30/15 14:58 | Lawrence Jenkins | Lawrence Jenkins | Waiting for Business | 
00603010 | Medium | No IC or PDC or Close case when processing Customer’s M-1 renewal was processed today. DCHL failed to produce a closed application case, IC, or PDC. Customer has two insurance assistance application in DCHL. This looks like one of those ?Push? | 10/22/15 12:49 | Lawrence Jenkins | Lawrence Jenkins | Waiting for Business | 
00639734 | Medium | USE adding applicants to case - see attached | 11/24/15 15:38 | Lawrence Jenkins | Lawrence Jenkins | In Progress | 12/7

## Slide 7: DHCF Open CSL in O&M (1 of 2)
CSL Number | Priority | Description | Created Date | Created By | Owner | Last Update | ETA
00599796 | High | Notice 2 - Missing dates in the we need your documents & submit documents section. User Name: Latoya Twyman | 10/19/15 15:57 | Justin Stokes | Justin Stokes | End of Certification Period is blank. With Business for inputs. | 
00599800 | High | Notice 20b - Missing dates in the we need your documents & submit documents section. User Name: Olubunmi Adetunji | 10/19/15 15:58 | Justin Stokes | Justin Stokes | End of Certification Period is blank. With Business for inputs. | 
00603991 | High | Notice 10 - Missing several sections in notice: 1st paragraph, Medicaid Decision Section, etc. User Name: Loyalty-Marie Parks | 10/23/15 10:09 | Justin Stokes | Justin Stokes | Residency Condition not met. | 12/15
00603986 | High | Notice 6a - Eligibility for Cost-Sharing Reductions section missing text (not triggered?) User Name: Yesica Hernandez | 10/23/15 10:07 | Justin Stokes | Justin Stokes | Analysis in Progress | 
00603985 | High | Notice 5a - Eligibility for Cost-Sharing Reductions section missing text (not triggered?) User Name: Esther Elijah | 10/23/15 10:07 | Justin Stokes | Justin Stokes | Analysis in Progress | 
00625890 | High | 1e Notice - HH size and Income Standard not all the same in Medicaid Decision table User Name: Kanna Smith | 11/10/15 17:11 | Justin Stokes | Justin Stokes | Being Analyzed with Business | 12/15
00553892 | Medium | 13A Notices are not being generated based on count published to-date. | 8/28/15 15:49 | Justin Stokes | Notices | Trigger logic shared. With Business for inputs. | Future Enhace
00572720 | Medium | For individuals who aged out of Foster Care in the District should be notified 60 days prior to their 26th birthday that they will be re-determined for childless adult category. | 9/18/15 14:27 | Tamika Fitzgerald | Curam App Dev |  | 
00572423 | Medium | -Once a pregnant women delivers she should be evaluated as a caretaker relative -the child should be added (child is deemed a newborn and gets Medicaid for 1 year). | 9/18/15 12:09 | Tamika Fitzgerald | Curam App Dev |  | 
00572704 | Medium | Twenty Year Olds turning 21 should be evaluated for the childless adult category and other household members if applicable should be evaluated once member is removed from the household. | 9/18/15 14:18 | Tamika Fitzgerald | C_ram Triage |  | 
00599810 | Medium | Notice 10 - Missing sections: 1st paragraph, Medicaid Decision, and Ineligibility for Assistance; There also is not an IC or PDC in DCHL for the primary User Name: Amberly Moreno Lopez | 10/19/15 16:01 | Justin Stokes | Justin Stokes | Conditions does not satisfy Residency Flag =Y | 

## Slide 8: DHCF Open CSL in O&M (2 of 2)
CSL Number | Priority | Description | Created Date | Created By | Owner | Last Update | ETA
00625553 | Medium | Notice 1A - Medicaid decision table needs to be fixed so that we can include it in our notices. Temporary removal of the table has taken place - need to know when the table will be fixed. | 11/10/15 15:17 | Justin Stokes | Justin Stokes | Logic for 3 attributes shared with business. | 
00625997 | Medium | Pregnant Women Post-partum Issues - 1) Household Size Composition: from the PERM audit, we found that there were a couple of cases that did not properly calculate household composition for pregnant women in the post-partum period. For example, a woman in post-partum will show a household of 1 instead of a household of three if she was previously pregnant with 2 unborn children. 2) Household Income - during the post-partum period, the system is not accurately capturing household income for the family | 11/12/15 8:18 | Justin Stokes | Justin Stokes |  | 
00637197 | Medium | 1e2 Notice - the city address line is duplicated. pdf attached. | 11/23/15 9:16 | Justin Stokes | Justin Stokes | Fixed. | 12/1
00553886 | Medium | 12C Notices are not being generated based on count published to-date. | 8/28/15 15:46 | Justin Stokes | Notices | Trigger logic shared. | Future Enhace
00553877 | Low | 12A Notices are not being generated based on count published to-date. | 8/28/15 15:43 | Justin Stokes | Notices | Trigger logic shared. | Future Enhance
00553884 | Low | 12B Notices are not being generated based on count published to-date. | 8/28/15 15:45 | Justin Stokes | Notices | Trigger logic shared. | Future Enhance

## Slide 9: Curam Medicaid Cases for Review Status as of Dec. 2
Malformed Issue | Description | Teams | Total Backlog | Current Applications Overdue | Root Cause | Next Steps - Medicaid Apps
Stuck AC | Applications that are "stuck" in the system due to some failure in data logic or performance issue | O&M Only | 112 | 99 | Consumers are allowed to input data that should be validated before submission (income start date earlier than DOB, etc.) Validations were not written in the custom code and are scheduled to be corrected by 11/11. | DCAS receives about 4 stuck application per week and the root cause varies. We continue to analyze this issue and are providing fixes as we are able to track the root cause.
Empty IC no Evidence | Integrated Case (IC) created "empty" because of issue with evidence data while brokering | O&M Only | 18 | 7 | Changes in the system may affect applications that are starting before the latest deploy, this is a minor issue. Another cause is duplicate people in a case. There is a proper workaround for this, it will happen 10 times max in a month. | DCAS has received 16 issues in this category since November 2014. These are usually caused during the batch renewal process. Yesh is setting up a meeting with Caroline to answer Carlos' questions.
AC with no IC | Brokering not completed, so a caseworker must click "authorize" | DHS Only | 1023 | 808 | Cases which data came from either an Empty IC that was closed and AC was open for a retry. Other cases are caused because there was an error on the brokering of data. | DCAS receives about 3-5 of these per day. The root cause is data related and is solved 90% of the time when the caseworker authorizes the application case. This should be a daily routine for the caseworkers. This problem could be resolved by analyzing the whole brokering process in Curam. This may get solved with the latest version of Curam but we would need to speak with the IBM folks when they come onsite.
In Edit IC | IC appears with evidence In Edit, so a caseworker must click "apply changes" | DHS Only | 161 | 52 | System will not approve a case which may contain a near match with another case (name, dob and ssn). It will do this also when there are two ICs for one person. | DCAS receives about 3-5 of these per day. The root cause is data related and is solved 100% of the time when the caseworker applies the changes. This should be a daily routine for the caseworkers. This will not likely get fixed with a Curam upgrade. This issue could be minimized by analyzing the external communications because sometimes the application does not get activated due to improper communication with the federal and local hubs.
IC no PDC with Evidence | Integrated Cases that didn't create a PDC - can be due to ineligibility of applicants or invalid data | DHCF, O&M, and DHS | 1368 | 1005 | Sometimes caused by invalid data in the application (improved now), otherwise they are denials - we assume today, a high percentage of these are denials that do not require any action. It is estimated thaat 60% of this number are not eligible for anything in the DCAS system because they are not lawfully present in the US or someone does not live in the District of Columbia. | DCAS receives about 1-2 of these per day. At least 50% of these are false positive (denials) and the team is working on a batch job to review each of these cases to weed out the denials. ETA for this batch job is Dec 31st.
 |  |  | 2682 | 1971 |  | 
* Renewals are not subject to overdue, this is just a metric to measure which apps are more than 45 days old.

## Slide 10
Command Center Staffed 8:30 am to 7:00 pm Monday – Friday
Production Support 24/7
Command Center Hotline 202-645-4579
Command Center Operations OE 2016
Position | Name | Phone | Email
O&M Lead | Eric Wimer | 703-930-9509 | eric.wimer@dc.gov
DCAS Manager | Tom Massie | 703-725-7400 | tom.massie@dc.gov
Infrastructure PM | Reza Beheshti | 571-243-2414 | reza.beheshti@dc.gov
Triage PM | Jennifer Nelson-Samuel | 240-441-3403 | jennifer.nelson-samuel2@dc.gov
Technical Lead DHS | Kyle Brown | 240-724-2919 | kyle.brown@dc.gov
Technical Lead DHCF/HBX | Nabeel Ashraf | 202-491-3077 | nabeel.ashraf@dc.gov
Salesforce PM | Veronica Lipscombe | 202-257-5991 | veronica.lipscombe@dc.gov
Security Lead | Victor Iwugo | 301-906-2680 | victor.iwugo@dc.gov
Security Deputy | Ruchi Shewaramani | 917-520-4015 | ruchi.shewaramani@dc.gov
Enroll App Lead | Dan Thomas | 410-336-6292 | dan.thomas@dc.gov
Escalation Contacts